API Vendor Application

Development Progress Report

Generated: April 2026  ·  Based on latest codebase review

Overall Progress Summary

The API Vendor Application is approximately 75% complete across all 10 planned phases. Core vendor-facing functionality — authentication, inventory management, order lifecycle, real-time KOT, alerts, and billing UI — is either done or mostly done. The remaining work is concentrated in the Admin Panel (Phase 8) and Deployment/DevOps (Phase 9), neither of which has been started.

| Phase | Name | Progress | Status | Change |
| --- | --- | --- | --- | --- |
| 0 | Project Setup & Infrastructure | ██████████ 100% | ✅ Complete | — |
| 1 | Authentication & User Mgmt | █████████░ 90% | ✅ Mostly Done | No change |
| 2 | Dashboard & Analytics | █████████░ 85% | 🔄 In Progress | No change |
| 3 | Inventory Management | ██████████ 98% | ✅ Mostly Done | No change |
| 4 | Real-Time KOT System | █████████░ 85% | ✅ Mostly Done | ↑ Was 30% |
| 5 | Order Management | ██████████ 98% | ✅ Mostly Done | No change |
| 6 | Alerts & Notifications | ████████░░ 80% | ✅ Mostly Done | ↑ Was 0% |
| 7 | Subscription & Billing | ███████░░░ 70% | 🔄 In Progress | ↑ Was 0% |
| 8 | Admin Panel | ░░░░░░░░░░ 0% | ❌ Not Started | — |
| 9 | Deployment & DevOps | ░░░░░░░░░░ 0% | ❌ Not Started | — |

Tech Stack

| Layer | Details |
| --- | --- |
| Backend | FastAPI + Python 3.13, async SQLAlchemy, asyncpg, PostgreSQL |
| Frontend | React 18 + Vite, Tailwind CSS, React Router v6, Axios |
| Auth | JWT HS256 (60-min expiry), bcrypt, sessionStorage |
| Real-time | WebSocket (FastAPI ws://) + auto-reconnect + ping/pong keepalive |
| Design | Dark theme — bg #0c0d0f, surface #141618, accent #f4a623 amber |
| Email / OTP | Gmail SMTP via smtplib — requires 2FA + App Password in .env |
| Billing | PhonePe payment gateway — requires PHONEPE_MERCHANT_ID + SALT_KEY |
| Planned | Docker + Nginx, DigitalOcean/AWS, SSL, GitHub Actions CI/CD |

Phase 0 — Project Setup & Infrastructure  ✅  100%

All foundational scaffolding is complete. The full stack is wired up and running.

| Task / Feature | Status |
| --- | --- |
| FastAPI backend + async SQLAlchemy + asyncpg + PostgreSQL | ✅ Done |
| React 18 + Vite + Tailwind CSS frontend scaffolded | ✅ Done |
| JWT authentication base (HS256, 60-min expiry) | ✅ Done |
| CORS middleware configured | ✅ Done |
| DB auto-creates all tables on startup (create_all) | ✅ Done |
| Brand → Product → Variant data hierarchy model | ✅ Done |
| Order + OrderItem relational model | ✅ Done |
| Syne + DM Sans fonts, amber #f4a623 design system | ✅ Done |
| 5-tab mobile layout (Dashboard / KOT / Inventory / Orders / Profile) | ✅ Done |
| ProtectedRoute + AuthContext session management | ✅ Done |
| Role-based routing (vendor vs customer) | ✅ Done |

Phase 1 — Authentication & User Management  ✅  90%

All auth flows are implemented. The only blocker is a config step (Gmail App Password) needed before OTP emails will actually send.

| Task / Feature | Status |
| --- | --- |
| POST /auth/register — full_name, shop_name, phone, email, password | ✅ Done |
| POST /auth/login — bcrypt verify, returns JWT | ✅ Done |
| GET /auth/me — returns full vendor profile | ✅ Done |
| PUT /auth/profile — update name, shop, phone | ✅ Done |
| POST /auth/forgot-password — sends 6-digit OTP via Gmail SMTP | ✅ Done |
| POST /auth/verify-otp — validates OTP (10-min expiry, in-memory) | ✅ Done |
| POST /auth/reset-password — resets password after OTP verified | ✅ Done |
| bcrypt direct (passlib removed — Python 3.13 fix) | ✅ Fixed |
| sessionStorage token (clears on tab close) | ✅ Done |
| Axios 401 interceptor — auto-logout + redirect to /login | ✅ Done |
| Login / Registration / ForgotPassword / VerifyOTP / ResetPassword pages | ✅ Done |
| Gmail App Password must be set in .env (EMAIL_USER + EMAIL_PASSWORD) | ⚠️ Config required |
| Role-based access control (admin vs vendor separate routes) | ❌ Pending |

Phase 2 — Dashboard & Analytics  🔄  85%

The dashboard is largely functional. Historical revenue tracking is UI-only and not yet connected to real backend data.

| Task / Feature | Status |
| --- | --- |
| Dashboard hero greeting with vendor shop name | ✅ Done |
| Stat tiles — Total Brands, Total SKUs, Low Stock count | ✅ Done |
| Stock distribution bars per brand | ✅ Done |
| Low-stock alert banner (stock ≤ 10) with item list | ✅ Done |
| Recent Orders section — last 5 orders | ✅ Done |
| GET /dashboard/stats?period= backend endpoint | ✅ Done |
| Weekly sales bar chart (recharts) | ✅ Done |
| Today / This Week / This Month filter chips wired to API | ✅ Done |
| Revenue / total sales tracking on orders | ✅ Done |
| Historical revenue by period (today / week / month) | ⚠️ UI only — not connected to backend |

Phase 3 — Inventory Management  ✅  98%

Inventory is essentially complete. The only missing feature is barcode scanning and bulk CSV import.

| Task / Feature | Status |
| --- | --- |
| POST /inventory/full — auto-creates brand/product/variant hierarchy | ✅ Done |
| GET /inventory/ — full tree with eager-loaded joins | ✅ Done |
| PUT /inventory/variant/:id — edit stock + price | ✅ Done |
| DELETE /inventory/variant/:id — cascades to empty product/brand | ✅ Done |
| PUT /inventory/product/:id and /brand/:id — rename | ✅ Done |
| All names normalised .strip().upper() — prevents duplicate brands | ✅ Fixed |
| Auto stock deduction when order accepted | ✅ Done |
| Case-insensitive search — filters products/variants within brands | ✅ Fixed |
| Edit modal for stock/price | ✅ Done |
| FAB (+) button to add new inventory entries | ✅ Done |
| Stock badges — green >10, amber ≤10, red = 0 | ✅ Done |
| Brand / Product / Variant image upload | ✅ Done |
| Images served as static files at /uploads | ✅ Done |
| Barcode scan / bulk CSV import | ❌ Pending |

Phase 4 — Real-Time KOT System  ✅  85%  (was 30%)

Major improvement in this release. The KOT system now uses real WebSocket connections with auto-reconnect and keepalive, replacing the old 15-second polling approach. The only missing piece is an audio/vibration alert for urgent orders.

| Task / Feature | Status |
| --- | --- |
| KOT.jsx — order cards with is_urgent tag, VRN, parts list | ✅ Done |
| Accept / Reject buttons wired to PUT /orders/:id/accept¦reject | ✅ Done |
| vehicle_number + is_urgent columns on Order model | ✅ Done |
| KOT badge count on bottom navigation tab | ✅ Done |
| useOrderRealtime hook — WebSocket with auto-reconnect + ping/pong | ✅ Done |
| WebSocket endpoint /ws/kot on FastAPI backend | ✅ Done |
| WebSocket endpoint /ws/orders on FastAPI backend | ✅ Done |
| KOT.jsx using live WebSocket (polling removed) | ✅ Done |
| Redis pub/sub queue for live order push (scalability) | ❌ Not done — direct WS for now |
| Sound / vibration alert on new urgent order | ❌ Pending |

Phase 5 — Order Management  ✅  98%

Order management is nearly complete with the full order lifecycle working end-to-end. Only pagination is missing.

| Task / Feature | Status |
| --- | --- |
| POST /orders/ — create order with variant_id + quantity | ✅ Done |
| GET /orders/?status= — filter by status, eager-loaded items | ✅ Done |
| PUT /orders/:id/accept — deducts stock, checks availability | ✅ Done |
| PUT /orders/:id/reject — marks order rejected | ✅ Done |
| PUT /orders/:id/status — generic status update with VALID_TRANSITIONS | ✅ Done |
| total_amount auto-calculated on order create | ✅ Done |
| Full lifecycle: Pending → Accepted → Packing → Out for Delivery → Delivered | ✅ Done |
| Visual tracking timeline on each order card | ✅ Done |
| Order filter chips: All / Pending / Accepted / Packing / OFD / Delivered / Rejected | ✅ Done |
| Search by Order ID or Vehicle Registration Number | ✅ Done |
| Action buttons per status: Accept, Reject, Pack, Out for Delivery, Delivered | ✅ Done |
| Pagination / infinite scroll for large order lists | ❌ Pending |

Phase 6 — Alerts & Notifications  ✅  80%  (was 0%)

The Alerts page is fully built in this release. It shows live low-stock and high-demand signals computed from inventory and order data. Automated backend cron jobs are not yet implemented.

| Task / Feature | Status |
| --- | --- |
| Alerts.jsx page — Low Stock + High Demand sections | ✅ Done |
| buildLowStockAlerts() utility function | ✅ Done |
| buildDemandSignals() utility function | ✅ Done |
| Clickable alert cards — navigate directly to the inventory item | ✅ Done |
| Graceful handling of API failures (partial data shown) | ✅ Done |
| Severity-coded cards (critical / warning / hot / velocity) | ✅ Done |
| Backend cron job for automated low-stock notifications | ❌ Not started |
| Push notifications or email alerts | ❌ Not started |

Phase 7 — Subscription & Billing  🔄  70%  (was 0%)

Billing infrastructure is in place — models, migrations, API routes, and UI are all built. The only blocker for live payments is configuring PhonePe credentials in the .env file.

| Task / Feature | Status |
| --- | --- |
| Plan model (free / test_rs1 / pro / enterprise) | ✅ Done |
| Subscription model with PhonePe fields | ✅ Done |
| migrate.py — creates plans + subscriptions tables | ✅ Done |
| GET /billing/plans — list all available plans | ✅ Done |
| GET /billing/subscription — get current vendor subscription | ✅ Done |
| POST /billing/subscribe — switch plan / initiate payment | ✅ Done |
| POST /billing/cancel — cancel and revert to Free | ✅ Done |
| POST /billing/phonepe/initiate — PhonePe payment initiation | ✅ Done |
| POST /billing/phonepe/webhook — payment callback handler | ✅ Done |
| Billing.jsx UI — plan cards with Free / ₹1 Test / Pro / Enterprise | ✅ Done |
| Profile page shows current plan badge | ✅ Done |
| PHONEPE_MERCHANT_ID + PHONEPE_SALT_KEY in .env | ⚠️ Config required |
| Pro + Enterprise plans active (currently marked SOON) | ❌ Pending |
| Feature gating by plan (e.g. limit max brands) | ❌ Not started |
| Subscription expiry enforcement + grace period logic | ❌ Not started |

Phase 8 — Admin Panel  ❌  0%

No code has been written for the Admin Panel. This is the largest remaining feature block.

| Task / Feature | Status |
| --- | --- |
| Admin authentication (separate from vendor login) | ❌ Not started |
| Vendor approval / rejection workflow | ❌ Not started |
| Revenue monitoring across all vendors | ❌ Not started |
| Commission control / platform fee settings | ❌ Not started |
| Analytics dashboard for admin | ❌ Not started |
| AdminPanel.jsx frontend | ❌ Not started |
| admin.py backend routes | ❌ Not started |

Phase 9 — Deployment & DevOps  ❌  0%

No deployment configuration exists. The app currently runs locally only.

| Task / Feature | Status |
| --- | --- |
| Dockerfile for backend | ❌ Not started |
| Dockerfile for frontend (Nginx) | ❌ Not started |
| docker-compose.yml (backend + frontend + postgres) | ❌ Not started |
| Nginx reverse proxy + SSL (Let's Encrypt) | ❌ Not started |
| DigitalOcean / AWS server provisioning | ❌ Not started |
| GitHub Actions CI/CD pipeline | ❌ Not started |
| Environment variable management for production | ❌ Not started |
| Production database setup + backups | ❌ Not started |

Bonus — Customer Portal  ✅  Complete

A customer-facing portal was built alongside the vendor app. It includes three pages and has its own role-based routing separate from vendor routes.

| Task / Feature | Status |
| --- | --- |
| CustomerInventory.jsx — browse vendor inventory | ✅ Done |
| CustomerOrders.jsx — view and track orders | ✅ Done |
| CustomerProfile.jsx — customer profile page | ✅ Done |
| Role-based routing — /customer/* separated from /vendor | ✅ Done |
| CustomerLayout + CustomerBottomTab navigation | ✅ Done |

Pending Items Summary

The following items require action before the application can be considered production-ready:

🔴 High Priority — Config Required (blocks existing features)

- Set EMAIL_USER + EMAIL_PASSWORD (Gmail App Password) in .env → enables OTP emails for forgot password flow

- Set PHONEPE_MERCHANT_ID + PHONEPE_SALT_KEY in .env → enables live billing payments

🟠 Medium Priority — Core Gaps

- Sound / vibration alert on new urgent KOT order

- Order pagination / infinite scroll (needed for production data volume)

- Connect Dashboard historical revenue to real backend data

- Role-based access control (admin vs vendor route guards)

- Subscription feature gating (e.g. enforce max_brands limit by plan)

🟡 Low Priority — New Features

- Barcode scan / bulk CSV import for inventory

- Backend cron job for automated low-stock notifications

- Phase 8 — Admin Panel (vendor approval, revenue monitoring, commission)

- Phase 9 — Docker + Nginx + DigitalOcean/AWS deployment + CI/CD

- Activate Pro + Enterprise billing plans (currently SOON badges)

- Redis pub/sub for WebSocket scalability at higher loads

End of Report