Pending Tasks

Priority Roadmap  ·  API Vendor Application

Overall Progress

| Phase | Progress | Score | Status |
| --- | --- | --- | --- |
| Phase 0 · Infrastructure | ██████████ 100% | 100% | Complete |
| Phase 1 · Auth & Users | █████████░ 90% | 90% | Complete* |
| Phase 2 · Dashboard | █████████░ 85% | 85% | In Progress |
| Phase 3 · Inventory | ██████████ 98% | 98% | Complete* |
| Phase 4 · KOT Real-Time | ███░░░░░░░ 30% | 30% | Partial |
| Phase 5 · Order Management | ██████████ 95% | 95% | Complete* |
| Phase 6 · Alerts | ░░░░░░░░░░ 0% | 0% | Not Started |
| Phase 7 · Billing | ░░░░░░░░░░ 0% | 0% | Not Started |
| Phase 8 · Admin Panel | ░░░░░░░░░░ 0% | 0% | Not Started |
| Phase 9 · Deployment | ░░░░░░░░░░ 0% | 0% | Not Started |

Priority Legend

| 🔴 HIGH | Must be done soon — blocks other features or user-facing functionality | 🟠 MEDIUM | Important improvement — does not block core features |
| --- | --- | --- | --- |
| 🟡 LOW | Future phase work — scheduled but not immediately required |  |  |

Pending Tasks  —  7 Items

| # | Priority | Phase | Task | Files | Effort |
| --- | --- | --- | --- | --- | --- |
| 01 | HIGH | Phase 1 | Configure Gmail App Password Set EMAIL_USER + EMAIL_PASSWORD environment variables in .env to activate OTP-based password reset emails via Gmail SMTP. | auth.py · .env | 30 min |
| 02 | HIGH | Phase 4 | WebSocket KOT — Replace 15s Polling Implement FastAPI WebSocket endpoint and update KOT.jsx to connect via ws://, replacing the current setInterval(15s) polling fallback for real-time order push. | main.py · KOT.jsx | 1–2 days |
| 03 | MEDIUM | Phase 5 | Order Pagination / Infinite Scroll Add limit/offset or cursor-based pagination to GET /orders/ endpoint and implement infinite scroll in Orders.jsx to handle large order volumes without loading all at once. | routes/orders.py · Orders.jsx | 4–6 hrs |
| 04 | LOW | Phase 6 | Low Stock Alerts Cron Job Build a background scheduler (APScheduler or cron) that detects variants with stock ≤ 5 and sends email/push alert notifications to the vendor automatically. | new: alerts.py · routes/alerts.py | 1 day |
| 05 | LOW | Phase 7 | Razorpay Subscription & Billing Integrate Razorpay for subscription plan management. Includes webhook handler for payment events, plan tiers (free/pro), and feature gating based on active subscription. | new: billing.py · Billing.jsx | 3–4 days |
| 06 | LOW | Phase 8 | Admin Panel Separate admin dashboard for platform management — vendor approval/suspension, revenue monitoring, commission control, and cross-vendor analytics. | new: admin.py · AdminPanel.jsx | 1 week |
| 07 | LOW | Phase 9 | Docker + Deployment Containerise backend and frontend with Docker. Configure Nginx reverse proxy with SSL termination. Deploy to DigitalOcean/AWS with GitHub Actions CI/CD pipeline. | Dockerfile · nginx.conf · .github/workflows | 2–3 days |

Notes

* Phases marked Complete* have minor pending items listed in the task table above.

* Overall progress calculated as weighted average across all 10 phases (0–9).

* Effort estimates are approximate and depend on scope changes during implementation.

* Tech stack: FastAPI · PostgreSQL · React 18 · Tailwind CSS · JWT · Gmail SMTP