API Vendor Application

Phase-wise Development Plan  ·  Progress Report

Updated: March 2026   |   Based on original 10-phase plan

Overall Progress Summary

| Phase | Name | Progress | Status |
| --- | --- | --- | --- |
| Phase 0 | Project Setup & Infrastructure | ██████████ 100% | ✅ Complete |
| Phase 1 | Authentication & User Management | █████████░ 90% | ✅ Complete* |
| Phase 2 | Dashboard & Analytics | █████████░ 85% | 🔄 In Progress |
| Phase 3 | Inventory Management | ██████████ 98% | ✅ Complete* |
| Phase 4 | Real-Time KOT System | ███░░░░░░░ 30% | ⚠️ Partial |
| Phase 5 | Order Management | ██████████ 98% | ✅ Complete* |
| Phase 6 | Alerts & Notifications Engine | ░░░░░░░░░░ 0% | ❌ Not Started |
| Phase 7 | Subscription & Billing | ░░░░░░░░░░ 0% | ❌ Not Started |
| Phase 8 | Admin Panel | ░░░░░░░░░░ 0% | ❌ Not Started |
| Phase 9 | Deployment & DevOps | ░░░░░░░░░░ 0% | ❌ Not Started |

* Phase 1 needs Gmail App Password configured. Phase 3 missing barcode/bulk import. Phase 5 missing pagination.

Phase 0 — Project Setup & Infrastructure  ✅  100%

| Feature / Task | Status |
| --- | --- |
| Setup FastAPI backend + async SQLAlchemy + asyncpg + PostgreSQL | ✅ Done |
| React 18 + Vite + Tailwind CSS frontend scaffolded | ✅ Done |
| JWT authentication base (HS256, 60-min expiry) | ✅ Done |
| CORS middleware for localhost:5173 | ✅ Done |
| DB auto-creates all tables on startup (create_all) | ✅ Done |
| Brand → Product → Variant data hierarchy model | ✅ Done |
| Order + OrderItem relational model | ✅ Done |
| Syne + DM Sans fonts, amber #f4a623 design system | ✅ Done |
| 5-tab mobile layout (Dashboard / KOT / Inventory / Orders / Profile) | ✅ Done |
| ProtectedRoute + AuthContext session management | ✅ Done |

Phase 1 — Authentication & User Management  ✅  90%

| Feature / Task | Status |
| --- | --- |
| POST /auth/register — full_name, shop_name, phone, email, password | ✅ Done |
| POST /auth/login — bcrypt verify, returns JWT | ✅ Done |
| GET /auth/me — returns full vendor profile | ✅ Done |
| PUT /auth/profile — update name, shop, phone | ✅ Done |
| POST /auth/forgot-password — sends 6-digit OTP via Gmail SMTP | ✅ Done |
| POST /auth/verify-otp — validates OTP (10-min expiry, in-memory) | ✅ Done |
| POST /auth/reset-password — resets password after OTP verified | ✅ Done |
| bcrypt direct (passlib removed — Python 3.13 fix) | ✅ Fixed |
| sessionStorage token (clears on refresh/close, not localStorage) | ✅ Done |
| Axios 401 interceptor — auto-logout + redirect /login on expiry | ✅ Done |
| Login.jsx — dark theme, amber CTA, forgot password link | ✅ Done |
| Registration.jsx — full 5-field vendor form | ✅ Done |
| ForgotPassword → VerifyOTP (6-box auto-advance) → ResetPassword | ✅ Done |
| Gmail App Password must be configured in auth.py | ⚠️ Config req. |
| Role-based access control (admin vs vendor separate routes) | ❌ Pending |

Phase 2 — Dashboard & Analytics  🔄  85%

| Feature / Task | Status |
| --- | --- |
| Dashboard.jsx — hero greeting with vendor shop name | ✅ Done |
| Stat tiles — Total Brands, Total SKUs, Low Stock count | ✅ Done |
| Stock distribution bars per brand | ✅ Done |
| Low-stock alert banner (stock ≤ 10) with item list | ✅ Done |
| Recent Orders section — last 5 orders from /orders/ | ✅ Done |
| GET /dashboard/stats?period= backend endpoint | ✅ Done |
| Weekly sales bar chart (recharts) | ✅ Done |
| Today / This Week / This Month filter chips wired to API | ✅ Done |
| Revenue / total sales tracking on orders | ✅ Done |
| Historical revenue by period (today / week / month) | ⚠️ UI only |

Phase 3 — Inventory Management  ✅  98%

| Feature / Task | Status |
| --- | --- |
| POST /inventory/full — auto-creates brand/product/variant hierarchy | ✅ Done |
| GET /inventory/ — full tree with eager-loaded joins | ✅ Done |
| PUT /inventory/variant/:id — edit stock + price | ✅ Done |
| DELETE /inventory/variant/:id — cascades to empty product/brand | ✅ Done |
| PUT /inventory/product/:id and /brand/:id — rename | ✅ Done |
| All names normalised .strip().upper() — prevents duplicate brands | ✅ Fixed |
| HTTPException import fix (was crashing on update/delete) | ✅ Fixed |
| Auto stock deduction when order accepted | ✅ Done |
| Case-insensitive search — filters products/variants within brands | ✅ Fixed |
| Brand filter chips — case-insensitive matching fixed | ✅ Fixed |
| Auto-expand brands when search is active | ✅ Done |
| Edit modal for stock/price (replaced browser prompt) | ✅ Done |
| FAB (+) button to add new inventory entries | ✅ Done |
| Stock badges — green >10, amber ≤10, red = 0 | ✅ Done |
| Brand logo image upload (POST /inventory/brand/:id/image) | ✅ Done |
| Product image upload (POST /inventory/product/:id/image) | ✅ Done |
| Variant image upload (POST /inventory/variant/:id/image) | ✅ Done |
| Images served as static files at /uploads | ✅ Done |
| Barcode scan / bulk CSV import | ❌ Pending |

Phase 4 — Real-Time KOT System  ⚠️  30%

| Feature / Task | Status |
| --- | --- |
| KOT.jsx — order cards with is_urgent tag, VRN, parts list | ✅ Done |
| Accept / Reject buttons wired to PUT /orders/:id/accept¦reject | ✅ Done |
| vehicle_number + is_urgent columns on Order model | ✅ Done |
| KOT badge count on bottom navigation tab | ✅ Done |
| 15-second polling fallback (works but not real-time) | ⚠️ Polling |
| WebSocket endpoint on FastAPI backend | ❌ Pending |
| Redis pub/sub queue for live order push | ❌ Pending |
| WebSocket client in KOT.jsx (replace polling) | ❌ Pending |
| Sound/vibration alert on new urgent order | ❌ Pending |

Phase 5 — Order Management  ✅  98%

| Feature / Task | Status |
| --- | --- |
| POST /orders/ — create order with variant_id + quantity | ✅ Done |
| GET /orders/?status= — filter by status, eager-loaded items | ✅ Done |
| PUT /orders/:id/accept — deducts stock, checks availability | ✅ Done |
| PUT /orders/:id/reject — marks order rejected | ✅ Done |
| PUT /orders/:id/status — generic status update with VALID_TRANSITIONS | ✅ Done |
| total_amount auto-calculated on order create | ✅ Done |
| created_at timestamp on all orders | ✅ Done |
| Full lifecycle: Pending → Accepted → Packing → Out for Delivery → Delivered | ✅ Done |
| Visual tracking timeline on each order card | ✅ Done |
| Order filter chips: All / Pending / Accepted / Packing / Out for Delivery / Delivered / Rejected | ✅ Done |
| Search by Order ID or Vehicle Registration Number | ✅ Done |
| Action buttons per status: Accept, Reject, Start Packing, Out for Delivery, Mark Delivered | ✅ Done |
| Pagination / infinite scroll for large order lists | ❌ Pending |

Phases 6–9 — Not Started  ❌  0%

| Phase | Name | Scope | Status |
| --- | --- | --- | --- |
| Phase 6 | Alerts Engine | Low stock alerts, high-demand detection, automated cron jobs | ❌ Not Started |
| Phase 7 | Subscription & Billing | Razorpay/Stripe integration, plan management, feature gating | ❌ Not Started |
| Phase 8 | Admin Panel | Vendor approval, revenue monitoring, commission control, analytics | ❌ Not Started |
| Phase 9 | Deployment & DevOps | Docker + Nginx, DigitalOcean/AWS deploy, SSL, CI/CD pipeline | ❌ Not Started |

Bugs Fixed in Development Sessions

| # | Bug | File | Fix |
| --- | --- | --- | --- |
| 1 | passlib incompatible with bcrypt 4.x (Python 3.13) | security.py | Replaced with direct bcrypt calls |
| 2 | drop_all wiped entire database on every server restart | main.py | Removed drop_all; wrote safe migrate.py script |
| 3 | User model missing 4 columns (name, shop, phone, role) | models/user.py | Added columns + ALTER TABLE migration |
| 4 | Order model missing total_amount, created_at, is_urgent | models/order.py | Added missing columns with correct types |
| 5 | HTTPException not imported → crash on update/delete | routes/inventory.py | Added import — silent bug causing 500s |
| 6 | Case-sensitive names: BAJAJ ≠ Bajaj → duplicate brands | routes/inventory.py | All names forced to .strip().upper() |
| 7 | Brand filter chips didn't match saved uppercase names | Inventory.jsx | Changed to .toLowerCase() comparison |
| 8 | Search returned full brand on single product match | Inventory.jsx | Deep filter — only matched items returned |
| 9 | Token in localStorage — survived page refresh | AuthContext.jsx | Migrated to sessionStorage, clears on refresh |
| 10 | No auto-logout on 401 — users saw broken UI silently | axios.js | Response interceptor: 401 → clear + redirect |
| 11 | Registration, KOT, Orders, Profile pages were empty | 4 page files | Built all 4 pages from scratch |
| 12 | No password reset flow existed | auth.py + 3 pages | Full OTP flow: email → 6-box verify → reset |
| 13 | python-multipart not installed — file upload failing | requirements.txt | pip install python-multipart |
| 14 | CORS blocking all requests (middleware after mount) | main.py | add_middleware() must come before app.mount() |
| 15 | StaticFiles mount shadowing API routes | main.py | Mount /uploads AFTER all include_router() calls |
| 16 | column products.image_url does not exist (DB) | migrate.py | Added ALTER TABLE migration for image columns |
| 17 | Order statuses mismatched between backend and frontend | orders.py + Orders.jsx | Unified: pending→accepted→packing→out_for_delivery→delivered |

Next Priority Actions

| # | Priority | Task | File(s) | Details |
| --- | --- | --- | --- | --- |
| 1 | 🔴 HIGH | Configure Gmail App Password | auth.py · .env | Set EMAIL_USER + EMAIL_PASSWORD to activate OTP emails |
| 2 | 🟠 MEDIUM | WebSocket KOT endpoint | main.py · KOT.jsx | Replace 15s polling with live push via FastAPI WebSocket |
| 3 | 🟠 MEDIUM | Order pagination / infinite scroll | routes/orders.py · Orders.jsx | Add limit/offset pagination for large order volumes |
| 4 | 🟡 LOW | Phase 6 — Low stock alerts cron | new: alerts.py | Cron to detect stock ≤ 5, send alert notification |
| 5 | 🟡 LOW | Phase 7 — Razorpay billing | new: billing.py | Subscription plans, webhook handler, feature gating |
| 6 | 🟡 LOW | Phase 8 — Admin panel | new: admin.py · AdminPanel.jsx | Vendor approval, revenue monitoring, commission control |
| 7 | 🟡 LOW | Phase 9 — Docker + deployment | Dockerfile · nginx.conf | Containerise, Nginx reverse proxy, SSL, CI/CD pipeline |

Tech Stack Reference

| Layer | Details |
| --- | --- |
| Backend | FastAPI + Python 3.13, async SQLAlchemy, asyncpg, PostgreSQL |
| Auth | JWT HS256 (60-min expiry), bcrypt direct, sessionStorage on client |
| Frontend | React 18 + Vite, Tailwind CSS, React Router v6, Axios |
| Design | Dark theme — bg #0c0d0f, surface #141618, accent #f4a623 amber |
| Typography | Syne 800w (headings) + DM Sans (body) — Google Fonts |
| Image Storage | Local /uploads directory, served as StaticFiles at /uploads |
| Email / OTP | Gmail SMTP via smtplib — requires 2FA + App Password |
| Planned | Redis pub/sub (KOT), WebSocket (FastAPI ws://), Razorpay (billing) |
| DevOps | Planned: Docker + Nginx + DigitalOcean/AWS + SSL + GitHub Actions |