API Vendor Application

Development Progress Report

Generated: May 2026  ·  Based on latest codebase submission

# Overall Progress Summary

The API Vendor Application has advanced significantly in this release and is now approximately 88% complete across all 10 planned phases. This represents a major leap from the previous 75% — driven by the full implementation of the Admin Panel (Phase 8) and a production-ready Docker Compose deployment stack (Phase 9), both of which were at 0% in the prior report.

| Phase | Name | Progress | Status | Change |
| --- | --- | --- | --- | --- |
| 0 | Project Setup & Infrastructure | ██████████ 100% | ✅ Complete | — |
| 1 | Authentication & User Mgmt | █████████░ 92% | ✅ Complete | ↑ +2% |
| 2 | Dashboard & Analytics | █████████░ 85% | 🔄 In Progress | No change |
| 3 | Inventory Management | ██████████ 98% | ✅ Complete | No change |
| 4 | Real-Time KOT System | █████████░ 90% | ✅ Complete | ↑ Was 85% |
| 5 | Order Management | ██████████ 98% | ✅ Complete | No change |
| 6 | Alerts & Notifications | █████████░ 85% | ✅ Complete | ↑ Was 80% |
| 7 | Subscription & Billing | ███████░░░ 70% | 🔄 In Progress | No change |
| 8 | Admin Panel | ████████░░ 75% | 🔄 In Progress | ↑ Was 0% |
| 9 | Deployment & DevOps | ███████░░░ 70% | 🔄 In Progress | ↑ Was 0% |

# Tech Stack

| Layer | Details |
| --- | --- |
| Backend | FastAPI + Python 3.13, async SQLAlchemy, asyncpg, PostgreSQL |
| Frontend | React 18 + Vite, Tailwind CSS, React Router v6, Axios |
| Auth | JWT HS256 (60-min expiry), bcrypt, sessionStorage |
| Real-time | WebSocket (FastAPI ws://) + auto-reconnect + ping/pong keepalive |
| Design | Dark theme — bg #0c0d0f, surface #141618, accent #f4a623 amber |
| Email / OTP | Gmail SMTP via smtplib — requires 2FA + App Password in .env |
| Notifications | Async low-stock email scheduler (configurable interval, repeat guard) |
| File Storage | Local /uploads (default) or AWS S3 (USE_S3=true) |
| Billing | PhonePe payment gateway — requires PHONEPE_MERCHANT_ID + SALT_KEY |
| Deployment | Docker + Nginx + PostgreSQL 16 via docker-compose.yml |
| Planned | DigitalOcean/AWS provisioning, SSL, GitHub Actions CI/CD |

# New This Release — Key Changes

The following major features have been implemented since the April 2026 report:

| Feature | Phase | Impact |
| --- | --- | --- |
| Admin Panel — frontend (AdminPanel.jsx, AdminApprovals.jsx, AdminRevenue.jsx, AdminLogin.jsx, AdminProfile.jsx, AdminAlerts.jsx) | Phase 8 | ✅ Admin UI fully implemented |
| Admin backend routes (admin.py — vendor approval, revenue monitoring, platform settings, commission control, audit log) | Phase 8 | ✅ Admin API fully implemented |
| Admin authentication + admin_setup.py auto-seeding | Phase 8 | ✅ Separate admin auth done |
| docker-compose.yml — 3-service stack (PostgreSQL 16, backend, Nginx frontend) | Phase 9 | ✅ App can run fully containerised |
| Dockerfiles for frontend (Nginx) and backend | Phase 9 | ✅ Production container images ready |
| Low-stock email notification scheduler (async cron, configurable interval) | Phase 6 | ✅ Automated alerts now live |
| S3 image storage integration (s3.py, USE_S3 flag) | Phase 3 | ✅ Cloud file storage available |
| Sound + vibration alerts for urgent KOT orders (useUrgentOrderAlerts hook) | Phase 4 | ✅ Urgent order UX complete |
| Role-based access control — adminShared components, AdminLayout | Phase 1 | ✅ Admin vs vendor routing done |
| notification_log model + schema_updates.py startup migrations | Phase 6 | ✅ Notification dedup + persistence |
| seed_test_data.py for development setup | Phase 0 | ✅ Dev onboarding improved |

# Phase-by-Phase Detail

## Phase 0 — Project Setup & Infrastructure  ✅  100%

Complete. All foundational scaffolding, models, and design system are in place. seed_test_data.py now provides a streamlined developer onboarding path.

## Phase 1 — Authentication & User Management  ✅  92%

Role-based access control is now implemented via AdminLayout and adminShared components. The only remaining item is full vendor-level RBAC granularity.

| Task / Feature | Status |
| --- | --- |
| POST /auth/register — full_name, shop_name, phone, email, password | ✅ Done |
| POST /auth/login — bcrypt verify, returns JWT | ✅ Done |
| GET /auth/me — returns full vendor profile | ✅ Done |
| PUT /auth/profile — update name, shop, phone | ✅ Done |
| POST /auth/forgot-password / verify-otp / reset-password | ✅ Done |
| Gmail App Password must be set in .env (EMAIL_USER + EMAIL_PASSWORD) | ⚠️ Config Required |
| Role-based access control — admin vs vendor (AdminLayout, ProtectedRoute) | ✅ Done |
| Granular vendor permission tiers (e.g. staff vs owner) | ❌ Pending |

## Phase 2 — Dashboard & Analytics  🔄  85%

No change. Historical revenue chart is still UI-only and not wired to backend data.

| Task / Feature | Status |
| --- | --- |
| Dashboard hero, stat tiles, low-stock banner, recent orders | ✅ Done |
| Weekly sales bar chart (recharts) | ✅ Done |
| Today / This Week / This Month filter chips wired to API | ✅ Done |
| Historical revenue by period (today / week / month) | ❌ Not connected to backend |

## Phase 3 — Inventory Management  ✅  98%

S3 image storage is now wired in (USE_S3=true in .env). Barcode scanning and bulk CSV import remain the only outstanding items.

| Task / Feature | Status |
| --- | --- |
| Full Brand → Product → Variant CRUD | ✅ Done |
| Auto stock deduction on order accept | ✅ Done |
| Image upload — local /uploads or AWS S3 (USE_S3=true) | ✅ Done |
| Barcode scan / bulk CSV import | ❌ Pending |

## Phase 4 — Real-Time KOT System  ✅  90%  (was 85%)

Sound and vibration alerts for urgent orders are now implemented via the useUrgentOrderAlerts hook, honouring per-vendor notification_settings. Redis pub/sub remains a future scalability upgrade.

| Task / Feature | Status |
| --- | --- |
| WebSocket KOT with auto-reconnect + ping/pong | ✅ Done |
| Accept / Reject buttons, is_urgent tag, vehicle_number | ✅ Done |
| Sound + vibration alert on new urgent order (useUrgentOrderAlerts) | ✅ Done |
| Redis pub/sub for WebSocket scalability | ❌ Not done — direct WS for now |

## Phase 5 — Order Management  ✅  98%

No change. Full lifecycle and UI complete. Pagination/infinite scroll is the only pending item.

| Task / Feature | Status |
| --- | --- |
| Full order lifecycle: Pending → Delivered | ✅ Done |
| Filter, search, action buttons per status | ✅ Done |
| Pagination / infinite scroll for large order lists | ❌ Pending |

## Phase 6 — Alerts & Notifications  ✅  85%  (was 80%)

Backend cron job for automated low-stock email notifications is now live via low_stock_notifications.py. It runs on a configurable interval with a repeat-guard (notification_log model) to prevent duplicate sends.

| Task / Feature | Status |
| --- | --- |
| Alerts.jsx — Low Stock + High Demand sections with severity cards | ✅ Done |
| Low-stock email scheduler (async cron, configurable interval) | ✅ Done |
| Notification dedup via notification_log model | ✅ Done |
| AdminAlerts.jsx — admin view of platform-wide alerts | ✅ Done |
| Push notifications (mobile push / web push) | ❌ Not started |

## Phase 7 — Subscription & Billing  🔄  70%

No change. All models, routes, and UI are in place. PhonePe credentials and plan activation remain pending.

| Task / Feature | Status |
| --- | --- |
| Plan model, Subscription model, PhonePe initiate + webhook | ✅ Done |
| Billing.jsx UI — Free / ₹1 Test / Pro / Enterprise plan cards | ✅ Done |
| PHONEPE_MERCHANT_ID + PHONEPE_SALT_KEY in .env | ⚠️ Config Required |
| Pro + Enterprise plans active (currently marked SOON) | ❌ Pending |
| Feature gating by plan / subscription expiry enforcement | ❌ Not started |

## Phase 8 — Admin Panel  🔄  75%  (was 0%)

Major new work in this release. Frontend and backend are substantially complete. Vendor approval workflow, revenue monitoring, commission control, and platform settings are all implemented.

| Task / Feature | Status |
| --- | --- |
| AdminLogin.jsx — separate admin authentication page | ✅ Done |
| admin_setup.py — auto-seeds default admin on startup | ✅ Done |
| AdminPanel.jsx — overview dashboard with stat tiles + area chart | ✅ Done |
| AdminApprovals.jsx — vendor approval / rejection with notes | ✅ Done |
| AdminRevenue.jsx — revenue monitoring across all vendors | ✅ Done |
| AdminProfile.jsx — admin profile page | ✅ Done |
| AdminAlerts.jsx — platform-wide alert view | ✅ Done |
| admin.py — /admin/* routes: login, vendor list, approve/reject, revenue, settings | ✅ Done |
| Platform settings (commission rate, platform fee) via PlatformSetting model | ✅ Done |
| Admin audit log (admin_audit.log) | ✅ Done |
| admin.py — billing / subscription management routes | ❌ Not started |
| Admin analytics — per-vendor breakdown charts | ❌ Pending |

## Phase 9 — Deployment & DevOps  🔄  70%  (was 0%)

Production-ready containerisation is now in place. Both Dockerfiles and a full docker-compose.yml are implemented. Cloud provisioning, SSL, and CI/CD remain outstanding.

| Task / Feature | Status |
| --- | --- |
| Dockerfile for backend (FastAPI + Python 3.13) | ✅ Done |
| Dockerfile for frontend (Nginx, built via Vite) | ✅ Done |
| docker-compose.yml — PostgreSQL 16 + backend + Nginx frontend | ✅ Done |
| nginx.conf — frontend static serving + API proxy | ✅ Done |
| Health checks for all 3 services in compose | ✅ Done |
| Environment variable management (.env.example provided) | ✅ Done |
| DigitalOcean / AWS server provisioning | ❌ Not started |
| Nginx SSL (Let's Encrypt / Certbot) | ❌ Not started |
| GitHub Actions CI/CD pipeline | ❌ Not started |
| Production database setup + automated backups | ❌ Not started |

## Bonus — Customer Portal  ✅  Complete

No change. All customer pages and routing are complete.

| Task / Feature | Status |
| --- | --- |
| CustomerInventory.jsx, CustomerOrders.jsx, CustomerProfile.jsx | ✅ Done |
| Role-based routing — /customer/* separated from /vendor | ✅ Done |
| CustomerLayout + CustomerBottomTab navigation | ✅ Done |

# Pending Items Summary

The following items require action before the application can be considered production-ready:

🔴  High Priority — Config Required (blocks existing features)

• Set EMAIL_USER + EMAIL_PASSWORD (Gmail App Password) in .env → enables OTP emails

• Set PHONEPE_MERCHANT_ID + PHONEPE_SALT_KEY in .env → enables live billing payments

🟠  Medium Priority — Core Gaps

• Order pagination / infinite scroll (needed for production data volume)

• Connect Dashboard historical revenue chart to real backend data

• Activate Pro + Enterprise billing plans (currently showing SOON badges)

• Subscription feature gating (e.g. enforce max_brands by plan)

• Subscription expiry enforcement + grace period logic

• Admin billing / subscription management routes (admin.py gap)

🟡  Low Priority — Enhancements

• Barcode scan / bulk CSV import for inventory

• Phase 9 — DigitalOcean/AWS server provisioning, SSL (Let's Encrypt), GitHub Actions CI/CD

• Production database setup + automated backups

• Redis pub/sub for WebSocket scalability at higher loads

• Push notifications (mobile / web push)

• Barcode scanning for inventory

• Per-vendor admin analytics breakdown charts

End of Report  ·  Confidential — Internal Use Only